PUBLIC HEARING

COMMUNITY DEVELOPMENT BLOCK GRANT FUNDING

FIVE (5) YEAR PLAN

March 7, 2016

7:00PM	Public Hearing – To formulate a five-year plan for Village Projects for which Community Development funding will be requested:

Mayor Tackman called the hearing to order at 7:00PM.

Community Development

YEAR		DESCRIPTION

2013		Kinne Street Sidewalks – Phase 2

2014		Kinne Street Sidewalks – Phase 3

2015		Main Street Streetscaping

2016		Horton Street Sewer

2017		Route 290 Pedestrian Crosswalk

Awarded $50,000 for Kinne Street sidewalks just last week with funds to be expended by December 2016.

Mayor Tackman reported that did not apply in 2015, was hoping to complete extensive sewer projects (including 2012 award for Phelps Street Pump Station) and Kinne Street sidewalks before beginning new project.

Maximum grant award is $50,000.

Comments:

Mayor Tackman relayed the history of projects funding through Community Development Block Grant program.  Did not apply in 2015 because of delays with award notifications for 2013 and 2014 Kinne Street sidewalks.  Just completed 2012 Phelps Street Pump Station as part of larger SSO Mitigation project.

Recently the funding from Community Development was reduced to typically award of no more than $50,000.  This means smaller projects and/or larger local contributions.

The last few years the Village has done a lot of sewer work.  Looking at diversifying the five year plan to include some attention to the Park and Pool as well as focus on issues identified through the Brownfield Opportunities Areas report.

Sally Seeley commented that the areas identified for projects appear vague.

Mayor Tackman noted that is at times intentional. This allows for some leeway with defining the scope of the project so that it can be further refined once we know funding is secured and how much.

Mayor Tackman commented that the Village is always seeking other grants and funding sources.  The five year plan is a guideline and can be modified and changed as situations change or opportunities present.

Trustee Janet Mattox asked that engineering charges be monitored in accordance with the scope of the project and feasibility for funding.

Hearing no further comments, Mayor Tackman adjourned the public hearing at 7:07PM.

BOARD OF TRUSTEES

Village of East Syracuse

March 7, 2016

Following the Pledge of Allegiance, Mayor Robert T. Tackman called the regularly scheduled meeting of the Village of East Syracuse Board of Trustees for Monday, March 7, 2015 to order at 7:08PM.

Present: Trustee Janet L. Mattox, Trustee Carol Para, and Mayor Robert T. Tackman.

Also Present:  DPW Superintendent Ron Russell, III, Parks Director Tom Richardson, Acting Justice Holly Glassford, Village Clerk Patricia J. Derby, and Director of Code Enforcement Randy Capriotti.

Excused:  Trustee Daniel Wagner, Deputy Mayor James E. Carr, Jr., Village Engineer Steve Snell, and Village Attorney Robert Germain.

One Village resident attended, as did a representative from the Eagle News.

Review of Correspondence  A record of recent correspondence has been distributed to the Board of Trustees and all department heads to assist in monitoring activities.

Vouchers

The Board of Trustees has questions for the Fire Chief regarding voucher #54013 to EAVES and the purchase of Epi-Pens.

Motion – by Trustee Mattox, seconded by Trustee Para - To accept the following vouchers for payment:

From Consolidated Fund Abstract, vouchers numbered 53925 through 54108 and Abstract in the amount of $148,838.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Time Warner Cable Franchise Agreement (15 years)

Motion – by Trustee Para, seconded by Trustee Mattox - To schedule a Public Hearing on Monday, April 4, 2016 at 7PM at the Municipal Building, 204 North Center Street, East Syracuse to review the renewal of the cable television franchise agreement by and between the Village of East Syracuse and Time Warner Cable.

Discussion:  The Village Attorney is reviewing the proposed renewal agreement and will be available next month for the Public Hearing.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

NYCOM Training

Motion – by Trustee Para, seconded by Trustee Mattox - To approve the attendance at NYCOM Annual Meeting May 1st through May 3rd  at Saratoga, NY for Mayor Robert T. Tackman and Trustee Janet Mattox  Registration is $333, with  Hotel $290 per night. Will take a Village vehicle or gas card.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Reschedule May Board of Trustees meeting

Motion – by Trustee Mattox, seconded by Trustee Para - To re-schedule the regular meeting of the Village of East Syracuse Board of Trustees meeting for May to the second Monday of the month, May 9, 2016 (instead of May 2nd) to allow Officials to attend NYCOM Annual Meeting in Saratoga Springs, NY; and to re-schedule the July meeting from the first Monday (July 4th) to the second Monday, July 11, 2016 because of the Fourth of July holiday.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

EFC Roof Drains project

Motion – by Trustee Mattox, seconded by Trustee Para - To authorize the Mayor to execute GIGP (Green Innovation Grant Program) Amendment No. 1 for Roof Drains project.

Discussion:  The EFC grant was awarded in 2012 and has been modified several times over the years.  Work is currently being done with completion scheduled for May 2016.  Everything should be wrapped up by September 2016.  The project has been reduced to five (5) properties, with the largest part of the work the sewer line along West Irving Street and connections at St. Matthews’s gymnasium.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Community Development

Motion – by Trustee Para, seconded by Trustee Mattox - That the 2016 Community Development Grant Application be submitted for project identified as “Parking and Road Improvements at Ellis Field” and further, that the following schedule for anticipated projects and grant submittals be accepted, with “Ellis Field ballfields improvements” considered the second choice for 2016.

YEAR		DESCRIPTION

2016		Parking and road improvements

2017		Ellis Field ballfields improvements

2018		Manlius Street Streetscaping

2019		Drainage Improvements Hartwell Ave near Loomis Field

2020		Horton & Marcy Street Sewers

Village Engineers will prepare and submit the 2016 Community Development Grant Application (due by March 23, 2016), and assist in preparing estimates, maps and supporting documentation; and It is further understood that the Village of East Syracuse, as its contribution to the program will assume engineering costs related to the projects.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Community Development

Motion – by Trustee Para, seconded by Trustee Mattox - To authorize the Mayor to execute agreement with Onondaga County Community Development for Kinne Street Sidewalk Rehabilitation, Phase 3, providing for funding of $50,000, and with the understanding that the Village’s matching contribution is the engineering fees included in the budget estimate.

Discussion:  Project is being done in conjunction with Community Development award of $25,000 for Phase 2.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Mattox, seconded by Trustee Para - To authorize the Village Engineers to proceed with preparing bid documents and specifications for the Village of East Syracuse Community Development project Kinne Street Sidewalk Rehabilitation Phase 2.  Bids will be available on March 14th and be opened Monday, April 11th at the Municipal Building Court Room at 11AM.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To accept the SEQR determination for the Community Development project “Kinne Street Sidewalk Rehabilitation – Phase 2 & 3” as Type II (exempt) with a negative declaration.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

SSO Mitigation

Motion – by Trustee Para, seconded by Trustee Mattox - To authorize the Village Engineers O’Brien & Gere prepare grant application for sanitary sewer improvement to NYS EFC due April 15th for the following projects:

Name: SSO Mitigation Phase 2, Contract No. 2 - Sanitary Sewer Improvements

Description: This Project includes: sanitary sewer rehabilitation of approximately 12,000 lf of 6” to 18” diameter sanitary sewer using cured-in-place pipe, replacement of 17 existing brick manholes and rehabilitation/improvements of 18 existing manholes using chemical grout sealing.

Discussion:  Project cost is estimated to be $1,510,000.  The grant is 25% or $377,500 with the Village responsible for $1,132,500.  The Village may be eligible for hardship financing.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To accept the SEQR determination for SSO Mitigation – Sanitary Sewer Improvements Phase 2, Contract 2 as Type II (exempt) with a negative declaration.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Buildings Maintenance

Motion – by Trustee Para, seconded by Trustee Mattox - To approve the expenditure ($2252) and accept the proposal for service and repair by Woodcock & Armani for work found during preventive maintenance service:

●	Replacement of motor pulley Unit #2	 ($655)

●	Replacement of motor and blower pulley Unit #4 ($1332)

●	Replacement motor pulley Unit #1 ($265)

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Municipal Building Canopy Repair

Motion – by Trustee Para, seconded by Trustee Mattox - To accept the proposal from Schneder Brother Corp to repair the Municipal Building canopy for $6750 (supplies material and labor to fabricate (4) canopy struts; supply crane; and installation.  DPW will assist.

Discussion:  DPW Superintendent Russell reported that the struts will be replaced and a drain added which will help stop the water from freezing and pooling in the corners.  The Village Board asked about any warranty.  Will check with contractor before executing agreement.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Fire Department

Motion – by Trustee Para, seconded by Trustee Mattox - To grant permission to hold annul elections of Officers for the East Syracuse Fire Department, by popular vote on Tuesday, April 5th, at 8PM.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To approve the attendance at training of Firehouse Caretaker Nate Baker at EVT (Emergency Vehicle Technician) Training and testing Monday, April 4th through Friday, April 8th hosted by the Rochester Fire Department.  Cost include: Registration - $750; Lodging - $398; meal reimbursement: $170; and EVT exam fee: $120 for a total of $1438.

Discussion:  Mayor Tackman reported that Nate will not attend the training previously approved.  This course offering is more extensive.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To advertise for seal bids for Personal Protective Equipment (helmets, hoods, leather structural gloves, extrication gloves, escape belt, bail-out system, boots) for a period of one (1) year with bids to be open on Thursday, March 24th at 11AM and publicly read.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To host with McNeil & Co. Emergency Vehicle Operations Course on Saturday, March 19th & Sunday, March 20th from 8AM to 5PM at Station 2, 148 Sanders Creek Parkway.  Must be 18+ years old and have a valid driver’s license.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Spring Break Activities

Motion – by Trustee Mattox, seconded by Trustee Para - To offer the following schedule of events for Spring Break 2015:

Monday, April 25th     	 	Roller Skating Party			Cost is $5

At ESE				directly to Be-Mar

1:00 – 2:30PM			Associates

Tuesday, April 26th    	 	Gymnastics Party			Cost is $5

Ages 5 – 13				payable to G2

10:00 to 11:30PM			Gymnastics

No Transportation

Wednesday, April 27th 	Bingo & Movie			Cost is $1 residents

At Village Office (Courtroom)	$2 non-residents					11:00 – 2:15 PM

Thursday, April 28th    	Youth Bumper Rock n Bowl	Cost is $7.00

at Bowl Mor Lanes			directly to Bowl Mor

ages 5 – 13

check in starts at 9AM

Friday, April 29th      		3 on 3 Basketball Tourney		Cost is $5

At ESE				Pay Steve Graham

Grades 1 – 6

10:00 – 12:00 noon

Intramurals & Pizza Party		Cost is $5

at ESE					Pay Steve Graham

12:15 – 2:30PM

Grades K – 5

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Parks Activities

Motion – by Trustee Mattox, seconded by trustee Para - To approve Senior Movie Day - Thursday, April 14th at 12noon. Cost of $3 includes pizza for lunch, popcorn and refreshments during the movie.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To host a CPR Certification course on Friday, March 18th at 7PM in the Municipal Building Court Room, 204 North Center Street.  Cost is $5.  (Village will cover cost for Instructors [$20/ hr. for 3 hour course] and incidentals approximately $200).

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To authorize the Mayor to execute annual agreement with ES Little League for use and access to the fields at Ellis Field.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To permit the use of Ellis Field for ESM School District interscholastic JV & modified (7 & 8) baseball practices and games from approximately March 14th to June 3rd  (weather permitting). School District provided a certificate of insurance naming the Village as an additional insured.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To approve the use of Ellis Field Park by Exceptional Family Resources as “home base” for their Project Explore – a summer service for children with developmental disabilities June 25th thru August 19th.

Discussion:  This is the 3rd or 4th year that they will use the Park as home base.  They typically meet in the morning to check in then go off for whatever activity they have that day to return later to check out.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To offer a trip to Popovich Comedy Pet Theater at Syracuse Civic Center Thursday, March 24th.  Bus will depart Heman Street Apt at 6:45PM and Bennett Manor at 6:30PM for the 7:30PM show. Cost to residents is $25 (for Orchestra seats) or $10 (for balcony) – nonresidents add $2/person.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Para, seconded by Trustee Mattox - To approve the offering program trip to the Turning Stone Casino on Thursday, May 26th  for adults 21+ years of age.  Cost for Village residents is $13, $15 for non-residents.  Trip includes motor coach transportation (Quality Coach), $15 free play or $15 BINGO Bucks, and $5 lunch coupon.  25 spots will be reserved for Village residents, with 25 for non-residents. Pre-registration required.  Payment due at sign-up.  $5 fee charged for all refunds. No refund unless spot on bus can be filled.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To participate in OCRRA annual Earth Day Clean-up Day on Saturday, April 16th.  Volunteers will meet at Village Deli at 9AM.  Refreshments are provided at conclusion of clean-up for all participants.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Fireworks

Motion – by Trustee Mattox, seconded by Trustee Para - To authorize the Mayor to sign agreement with Zambelli Fireworks  for $10,000 for fireworks display for 40th Annual Ronald A. Russell, Jr. Fireworks and Community Days on Saturday, July 9th (rain date is Sunday July 10th).

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Motion – by Trustee Mattox, seconded by Trustee Para - To authorize the Mayor to execute agreement with Chestnut Security for security and crowd control for the Fireworks and Community Days on July 9th.

Discussion:  Mayor Tackman reports that will use an outside security force this year instead of local Police. This is substantially cheaper and will provide 11 security people and 4 Sheriffs on the field.  Still working to see is auxiliary police services are available.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

DEPARTMENT HEAD REPORTS

DPW – Superintendent Ron Russell

SIGN WORK - DPW replaced damaged signs throughout the Village as well as numerous stop signs that had faded.  Portable stop signs were put up on Manlius Street at traffic light intersections due to a power outage.  Repair and painting barricades that are used throughout the year at events, road repair, street closings are being done.

STREET REPAIR – DPW has been putting cold mix in potholes in various parts of the Village.  Permanent repairs will be done when the plants open in the Spring.

SPECIAL TRASH PICK UP – DPW crews were out 5 times picking up fallen branches, trash cans/blue bins and debris 5 times in the month of February.

DRAINAGE – DPW crews took care of drainage issues due to heavy rain.  Basins that were frozen or blocked with snow were opened.  Drainage along the 200 block of East First Street continues to be a problem and we will address it in the Spring or Summer.  Ditches on Phelps Street were cleaned.

DIG SAFE NEW YORK - Crews marked out underground piping on Hartwell Ave for a water line project.  Markings were monitored and re-marked when needed.

SNOW OPERATIONS - DPW plowed routes 11 times, salted routes 14 times, plowed sidewalks 7 times, loaded snow 4 days and plowed lots and street ends 10 times during the month.

Snow comparisons to this month (March 7)

SALT ROUTE	STREET PLOW	SIDEWALKS		LOTS

2015-2016	29 trips		28 trips		18 trips		25 trip

2014-2015	54			40			29			36

2013-2014	54			47			32			41

DPW also took care of all other work related tasks such as trash pick-ups, vehicle and equipment repairs, assists to other Village departments, sewer calls, vent repairs etc.  Work activity for March will include any snow events, street repairs needed due to winter, plow damage repair, etc.

Mayor Tackman questioned about the street sign that was down.  DPW Superintendent reports that it will be re-installed after notifying dig safely NY.

The NYS DOT was out making cold patch repairs along Manlius Street today.  Mayor Tackman notified the Assistant Director of DOT about conditions of NYS Route 290 and issues with entrance near East Syracuse Chevy.

Buildings Maintenance – Janet Forest

Woodcock & Armani has requested and gave a quote for three units to replace the motor pulleys.  Quotes were given to Pat for Board approval.

Vacuum cleaner repaired – it needed new cords and a cleaning.  I figured since we put a good amount of money into it we should maintain it.  It was purchased in April 2014. Nate took to Upstate Vacuum for me.

I would like to sit down with the Board and discuss the inside and outside of our building and the maintenance needs as we go forward.  Thank you and I look forward to our discussion soon.

Parks Department – Director Tom Richardson

47 seniors attended Turning Stone trip on February 25th. Next Turning Stone Trip is March 22nd.

On Tuesday, February 23rd, 33 Residents attended Luncheon at Bennett Manor. Ham, sweet potatoes and veggies were served. After lunch bingo was played. Next Luncheon date is March 29th.

The inter-generational program between East Syracuse Elementary and the Keener Seniors was held on February 10th.  3rd graders celebrated Valentine’s Day with the seniors. Ice cream sundaes were served.

20 seniors attended pitch party on the 3rd floor of the Village office on Friday 12th.  Next party is on March 18th

On March 3rd, the movie the Intern show shown on the 2nd floor for seniors. 19 seniors participated in the events. They enjoyed pizza along with popcorn and refreshments. Next movie is scheduled for April 14th

Activities for children were well attended over February break. Activities included gymnastics (61 children), Bowling (91), intramurals (pizza party 33) and youth bingo & a movie (28) in the Court room.

March deadline for ordering food sense was March 4th.  Food delivery will be on March 16th Call Tom Richardson at 952 – 0038 for info on April Food Sense dates.

Family Movie Night will be on Friday, March 11th at 7:00 pm. The Good Dinosaur will be shown. Complimentary popcorn & refreshments will be served

Community CPR will be offered on Friday, March 18th at the Village office for Village of East Syracuse Residents. Cost is $5.00 (card fee). Pre-registration required.

Easter Egg Hunt will be held on Saturday, March 26th at Ellis Field Park. 10:00 am sharp rain or shine.

Earth Day Cleanup will be held on Saturday, April 16th this year. Volunteers will meet at Village Deli at 9:00 am. Hotdogs, refreshments and ice cream (compliments of the Village Deli) will be provided at the conclusion of the cleanup.

Village Court

Judge Zavaglia will be meeting with board on budget this Thursday.

Courtroom has new chairs in the jury box gotten with our JCAP. Also new chair for the judge chambers. Just need to get a new copier for the courtroom with remaining grant moneys.

No Court March 29 - fifth Tuesday

April 19th - primary elections

April 26th - Judge Zavaglia and Bridget away

Codes Department – Director of Code Enforcement Randy Capriotti

Working on late registrations – there are still 30 outstanding.  Either they get in or they will go to Court.

Everything is on schedule for inspections.

MAYOR’S REMARKS – Mayor Robert T. Tackman

Attended railroad training on March 3rd.  DPW Superintendent and Acting Assistant Fire Chief also attended.  Program was very informative on what to do in case of a railroad emergency.

Spoke to the Kiwanis group February 18th keeping them apprised of what’s happening in the Village.  Last spoke to them at the time of the police abolishment referendum.

Met with EAVES Director and Town Supervisor regarding funding resources for ambulance services.

Attended Onondaga County State of the County address to hear what County Executive has in store for local governments.  Urge everyone to learn more and attend the public information sessions regarding Consensus report.  Get the information and offer your comments.

The Village has begun the budget preparation for 2016/2017.  The Board will meet with Department Heads these next couple of weeks then as Budget Officer will present a proposed budget to the Board for adoption before May 1st.

There will be no Department Heads meeting tomorrow.

The County Executive will be guest speaker at the next Mayor’s Association Dinner March 16th.  Need to know by Friday if you can attend.

Served as judge at the annual ESE Science Fair. Very impressed with the projects the students made.

ANNOUNCEMENTS

Turning Stone trips: 	Thursday, March 22nd

Thursday, April 21st

Family Movie Night:	Friday, March 11th

St. Patty’s Day Party: Tuesday, March 15th at Heman Street Apts. 11AM to 2PM

Easter Egg Hunt:	Saturday, March 26th Ellis Field 10AM sharp!

Village Offices close at Noon on Good Friday, March 25th

Court cancelled:	March 29th

April 19th

April 26th

Motion – by Trustee Para, seconded by Trustee Mattox - To adjourn.

Polling the Board: Trustee Mattox – aye, Trustee Para – aye, and Mayor Tackman – aye. Motion carried.

Meeting adjourned at 7:45PM.

Respectfully submitted by,

Patricia J. Derby

Village Clerk

Meeting minutes were provided unapproved to Board of Trustees and Department Heads on Tuesday, March 8, 2016.

Review of Correspondence

1/16/16	NYS Assembly; RE; introduction letter;

1/27/16	Onondaga County Board of Elections; RE: moving Village elections to November from March;

1/29/16	Village Clerk to US Rural development; RE; Form E payment request;

1/29/16	Town of Manlius; RE: proposed local law;

1/29/16	Onondaga County Community Development; RE; 2016 Funding applications;

2/2/16	Village Clerk to US Rural Development; RE: final pay app for Contract 2

2/2/16	Village Clerk to Solvay Bank and PKY Associates; RE: 2015 Fire Service Awards qualifiers;

2/2/16	Village Clerk to NYS Department of State; RE: filing local law;

2/3/16	Onondaga County Community Development; RE: award for 2013 project Kinne Street Sidewalks Phase 3;

2/3/16	NYS Department of State; RE: payment reimbursement for BOA;

2/4/16	NYS Workers Comp Board; RE: notice of decision 2008 accident

2/4/16	Village Engineers/OBG; RE: WEP grant and additional repairs sewer at Marcy Street;

2/4/16	Office of the County Executive; RE; Village Infrastructure program award;

2/5/16	NYS Department of State; RE; local law filing;

2/5/16	OCRRA; RE: charge for recycling TV’s at Best Buys;

2/6/16	Web Inquiry; RE: property at West Second Street;

2/8/16	NYMIR; RE: settlement offer for claim;

2/9/16	Acting Assistant Fire Chief; RE: alterations for installations new Chief’s vehicles;

2/9/16	Web Inquiry; RE: DeWitt Rotary Annual Pancake breakfast;

2/11/16	Web Inquiry; RE: college project on zoning for dog care businesses;

2/12/16	Web Inquiry; RE: appreciation of DPW services during storm;

2/12/16	Director of Code Enforcement; RE: rental inspector;

2/13/16	Mayor to NYS DOT; RE; Rt. 290 Manlius Street and Manlius Center Road;

2/13/16	Mayor; RE; Fireworks event committee meeting;

2/13/16	Mayor; RE; Rail response plan development;

2/13/16	Mayor; RE: double utility poles;

2/16/16	NYCOM: RE: comments on Consensus Report;

2/17/16	US Census; RE: Boundary survey;

2/17/16	Village Clerk to NYS EFC; RE: roof drains project resolutions;

2/18/16	Web Inquiry; RE: Park’s program

2/20/16	Village Attorney; RE: Time Warner franchise agreement;

2/23/16	Village Clerk to Fire Service Advisory Board; RE: meeting March 16th;

2/23/16	Mayor; RE: driving responsibilities;

2/23/16	General Code; RE: executed agreement for codification;

2/23/16	Assemblyman Magnarelli; RE: budget and legislative issues;

2/24/16	Resident Complaint; RE; pooper scooper law violations;

2/24/16	Assemblyman Barclay; RE: visit to Albany office;

2/25/16	Village Clerk; RE: FOIL request;

2/25/16	NYMIR; RE: potential for severe flooding;

2/25/16	Village Clerk; RE; FOIL request – 6755-6773 Manlius Center Road;

2/25/16	Acting Fire Chief; RE: fire vehicle purchase;

2/26/16	Filing 2015 Annual Report;

2/29/16	Village Clerk to Onondaga County Planning; RE; GML §239 Review;

2/29/16	Village Clerk to ZBA; RE: use variance application – Verizon Wireless;

2/29/16	Mayor; RE: pre-budget meeting;

2/29/16	Mayor; RE: fire chief vehicle purchase;

2/29/16	Mayor; RE; meeting schedule for department heads budget review;

2/29/16	CNYRPDB; RE: stormwater management training;

3/1/16	Village Clerk; RE: FOIL request 231 West Ellis Street;

3/1/16	Village Clerk to Village Attorney; RE; notice of judgment;

3/3/16	McNeil & Co.; RE: estimate for accident;

3/3/16	Web Inquiry; RE; current zoning map;